## Slide 1: A Proposed Project Management Innovation Model for a Resilient Future
By: Dr. Julia Fallon
Wassim Ibrahim

## Slide 2: Purpose
Projects are often ambiguous and convoluted. Artificial Intelligence harbors a great deal of potential that can be harnessed to augment project management in navigating the complexity of projects and propel industries into a resilient future.
Multiple techniques were evaluated and selected for the purpose of assembling them into a coalescent AI capable of assisting project managers with functions like scheduling and assessing risks.
Pich, Loch and Meyer (2002)

## Slide 3: AI Analytics
For the user to communicate with the AI, there are three main forms of information conveyed:
Descriptive-based analytics
Detects changes and represents the affects on time, cost and scope.
Predictive-based analytics
Interprets the forecasted data, detect patterns and formulates a statistical guess on what is projected to happen across other project parameters.
Prescriptive-based analytics
Produces deterministic results that are based off simulated probabilistic data.
Dam, et al (2018)

## Slide 4: Model outline
Descriptive Techniques
Cognitive Mapping
Fuzzy Logic
Fuzzy Cognitive Mapping
Predictive Techniques
Monte Carlo
Bayesian Model
Bayesian Network
Prescriptive Techniques
Genetic Algorithm

## Slide 5: Cognitive Mapping
A visual representation of project tasks (using nodes), their relationships (using links) and the type of influence they have on one another (using pluses and minuses).
Meant to serve as a descriptive analytic to monitor how changing task variables can influence the project time, cost and scope.
Kosko (1986)
Atasoy (2007)
Baker, et al (2018)

## Slide 6: Fuzzy Logic
Serves to bypass the limitation of machines being able to compile only binary data, Fuzzy Logic is a method of translating imprecise data to solve for an array of possible solutions.
Meant to be integrated in Cognitive Mapping to interpret varying degrees of influence tasks have on each other, Fuzzy Logic combines with Cognitive Mapping to form Fuzzy Cognitive Mapping.
Case and Stylios (2016)

## Slide 7: Monte Carlo
A technique that predicts possible outcomes of an uncertain event using random samplings to simulate project variables.
Can be used to simulate schedules by running all possible scenarios while considering the likelihood of each event occurring. After multiple runs, the simulation will converge on the most probable time estimate.
Pease (2018)
Akabuogu, Chiemeka and Dike (2013)

## Slide 8: Bayesian Model
A statistical model based on Bayes’ theorem to calculate consecutive probabilistic events (e.g. the weather or risks), offering a stochastic result to multi-factor problems by estimating the conditional probabilistic dependencies between variables.
Bayesian Network, a subset of the Bayesian Model, can be used as a predictive analytical tool in risk assessment as it can estimate the likelihood of an event happening that would directly impact the completion of project tasks.
Nash and Hannah (2011)

## Slide 9: Genetic Algorithm
A metaheuristic optimisation tool that uses an objective function called a ‘fitness function’ to determine the unquantifiable objectives of a case. The fitness function can quantify the extent of how much a data satisfies an aim. The algorithm can then sort the outcomes in order of how likely they are to meet the objective set out by the user.
Used as a prescriptive tool in cases where numerous results can be achieved. The Genetic Algorithm can narrow down results into a handful of practical solutions for the user.
Ossai, E. and Souley, B. (2017). Mallawaarachchi (2017)
Yan and Wang (2010)

## Slide 10: The Proposed Model
Fuzzy Logic can be used in conjunction with Cognitive Mapping to represent the project data to the user.
Monte-Carlo and Bayesian are then employed to manipulate variables in order to determine the possible outcomes and their likelihood.
Genetic Algorithm is then used to optimize solutions to abet the project manager in their selection.

## Slide 11: CONTRIBUTION
Each technique discussed carries its unique purpose. By combining these techniques and using their collective benefits to build on each other, a holistic model is formed, capable of aiding project managers in translating uncertainty and empowering their decision making.
Ultimately, integrating AI into Project Management Systems, can help organisations improve their project planning and executions, enabling them to focus on sustainability and their long term goals.

## Slide 12: Conclusion
In efforts to construct an AI capable of solving for project management tasks, techniques such as Cognitive Mapping, Fuzzy Logic are employed in a manner whereby the user can encode project problems into the AI in the form of descriptive analytics.
It is then through the capabilities of Monte Carlo and Bayesian Models that the problems can be simulated to predict the viable solution outcomes.
Genetic Algorithms can then optimise for the most practical solutions before it is prescribed back to the user.

## Slide 13: References
Akabuogu, E., Chiemeka, I. and Dike, C. (2013). The Monte Carlo Method of Random Sampling in Statistical Physics. IOSR Journal of Applied Physics, 4(4), pp.15-23.
Atasoy, G. (2007). Using Cognitive Maps for Modeling Project Success. Doctoral dissertation, Middle East Technical University.
Baker, C., Holden, M., Plein, M., McCarthy, M. and Possingham, H. (2018). Informing network management using fuzzy cognitive maps. Biological Conservation, 224, pp.122-128.
Case, D. and Stylios, C. (2016). Fuzzy Cognitive Map to model project management problems. 2016 Annual Conference of the North American Fuzzy Information Processing Society (NAFIPS).
Dam, H.K. et al., 2018. Towards effective AI-powered agile project management.
Kosko, B. (1986). Fuzzy cognitive maps. International Journal of Man-Machine Studies, 24(1), pp.65-75.
Mallawaarachchi, V. (2017). How to define a Fitness Function in a Genetic Algorithm?. [online] Medium. Available at: https://towardsdatascience.com/how-to-define-a-fitness-function-in-a-genetic-algorithm-be572b9ea3b4 [Accessed 15 Aug. 2019].

## Slide 14: REFERENCES (CONT.)
Nash, D. and Hannah, M. (2011). Using Monte-Carlo simulations and Bayesian Networks to quantify and demonstrate the impact of fertiliser best management practices. Environmental Modelling & Software, 26(9), pp.1079-1088.
Ossai, E. and Souley, B. (2017). Resolving Timetable Scheduling Problem Based on Bio-inspired Genetic Algorithm. British Journal of Mathematics & Computer Science, 21(3), pp.1-19.
Pease, C. (2018). An Overview of Monte Carlo Methods. [online] Medium. Available at: https://towardsdatascience.com/an-overview-of-monte-carlo-methods-675384eb1694 [Accessed 12 Aug. 2019].
Pich, M.T., Loch, C.H. and Meyer, A.D. (2002). On uncertainty, ambiguity, and complexity in project management. Management science, 48(8), pp.1008-1023.
Yan, X. and Wang, X. (2010). Fitness Function of Genetic Algorithm in Structural Constraint Optimization. Lecture Notes in Computer Science, pp.432-438.